Chingu Voyage

# Sprint #1 - Voyage Kickoff

ATTENDEES

- Bianca

- Sylwia

- Laura

# AGENDA

- Review the objectives of Sprint #1

  - Goals:

    - Review Chingu Agile Methodology

    - Choose your project

- How to life with chat gpt (it’s the Wild West for AI and I think having experience with it when we apply for jobs will make us more competitive candidates/ incorporate and youtube API

  - Create a chat between users

      - Refer to github lecture

    - Jira for backlog

    - Plan sprint which is next week

- Identify everyone's working hours & average time available each week

  - Laura boston time – at 12p/ boston – 6p/barcelona weekday, flexible weekends

  - Sylwia barcelona time – flexible any day

  - Bianca barcelona time – weekdays after 6p, Saturday off, Sunday anytime

- Identify what weekly meetings are needed and their time each week

  - Sprint Planning – FIRST MEETING July 2nd 2pm LC/ 8pm BH/SO

  - Sprint Review/Retrospective – review is demo what has been done, retrospective is what worked what didn’t what to impr0ve

  - Open topic session

- Review GitHub Repo

  - Jira Backlog & Issue Tracking

- Post your status daily in team channel (STAND UP)

  - How am I feeling today? Use an emoji of your choice

  - DONE< DOING< BLOCKED

- Decide on a Technical Stack for the project

  - Mysql, express, node, react, jira

# NOTES

FIRST MEETING July 2nd 2pm LC/ 8pm BH/SO

# ACTION ITEMS

- Scaffolding – Bianca – deadline 7/2

- Git repo – Laura – deadline 6/29 (create repo, add collaborators, add agile docs)

- Jira – Sylwia – deadline 7/2

- Everyone – read more about chatGPT API – documentation, refers, maybe other examples of what we’ve done 7/2

- Start to think about user stories 7/2

- Read up Agile Scrum 7/2